Risks

The event planning system is an ambitious project that has some risky features. The following features will be arranged by risk along with an explanation. Event planning , meal planning, parking maps.

Meal Planning – This is the riskiest feature of the EPS. The main risk involved include an inability to make reservations at most restaurants as it would require restaurant cooperation with our company. A phone number may be supplied instead to allow the client to make their own reservations.

Example inputs/ outputs -
input – Restaurant name or location
output – Restaurant location/phone number/reservation app or list of restaurants in area.

Event Planning – This is the second riskiest feature by a close margin. It also shares the same risk as meal planning in that making reservations for the event may not be supported by a particular venue. The risk is less however, as there is existing infrastructure that cover this domain that we can use such as stub-hub.

Input – Event name
Output – Reservation Window

Parking maps – This is the least risky feature as good maps exist of parking infrastructure that can be referenced for our app. As no reservations need to made for parking using a service such as google maps could be a valid way of implementing this feature.

Input – Location
Output – local parking areas/structures

Hotel reservations while not a current feature fall into the same risk category as Event planning as many services are offered such as kayak and hotels.com that can be used by our application.